Jira Project Plan — Telemedicine Portal

Project Type: Scrum

Project Name: Telemedicine Slot Booking & Prescription Portal

Project Scope: Authentication, doctor discovery, appointment booking, payment, telehealth integration, prescription management and security.

Epics and User Stories

| Epic | Story | Priority | Sprint |
| --- | --- | --- | --- |
| User Authentication & Patient Discovery | Patient Registration & Login | High | Sprint 1 |
| User Authentication & Patient Discovery | Doctor Search & Filtering | High | Sprint 1 |
| Appointment Scheduling & Payment | Slot Booking & Payment | High | Sprint 1 |
| Telehealth & Secure Video Integration | Secure Video Link Generation | High | Sprint 2 |
| Prescription Management & Security | Digital Prescription Signing & Download | High | Sprint 2 |

Sprint Plan

Sprint 1 (Weeks 1–2): Project setup, authentication, doctor search/filtering, and slot booking/payment.

Sprint 2 (Weeks 3–4): Secure video-link generation, digital prescription signing/download, and security verification.

Jira Evidence Checklist

Create Scrum project and board.

Create all four Epics.

Create the five User Stories and assign each to its Epic.

Enter the acceptance criteria in each story.

Create Sprint 1 and Sprint 2 and assign the planned stories.

Capture screenshots showing the project/board, epics/stories, story acceptance criteria, and sprint planning.